**Sprint 6 - Review**

Dear Team,

To ensure a productive Sprint Review meeting, please follow these preparation steps:

1. Trello Board Status:
   * Everything is up to date
2. Time Spent by Each Team Member:
   * Provide an update on the time spent by each team member on their respective tasks.
   * Sprint 6 - time tracker:
     + Ricardo de Sousa - 3:50
     + Saku Heinonen - 4:05
     + Vicheata Chea - 1:30
3. Sprint 6 Backlog Status:
   * Review the Sprint 6 backlog and prepare to report on the following:
     + User Stories planned to be completed for sprint 6: 7
     + Completed User Stories: 4
     + In-Progress User Stories: 0
     + Postponed User Stories: 3
4. Obstacles Encountered:
   * Identify and document any obstacles or challenges the team faced during the sprint:
   * Be prepared to discuss how these obstacles were managed or if they remain unresolved.

Please have all updates and data ready before the meeting to ensure an efficient review. If you have any questions, reach out to the Scrum Master.

Best,  
Group 9

Scrum Master

**Sprint 7 - Planning**

Scrum master for Sprint 7 is Vicheata Chea.

User stories to be implemented in Sprint 7:

1. As a developer, I want to fix the issues identified in the SonarQube report, so that I can ensure that our application follows best practices.
2. As a developer, I want to fix the issues identified in the SpotBugs report, so that I can ensure that our application is secure and robust.
3. As a developer, I want to verify the style compliance of our application using CheckStyle, so that our application follows proper styling guidelines.
4. As a tester, I want to conduct the acceptance test to ensure that the application meets the requirements and has no significant bugs.
5. As a developer, I want to improve the acceptance test plan, so that they better fit the requirements of the project.

Trello Link:

<https://trello.com/b/lxQCplZU/project-backlog>